# Password Vault Project Status Update

# Table of Contents

# Agenda & Flow

Project overview and context

Progress since the previous presentation

Upcoming roadmap and deliverables

Challenges, risks, and mitigations

Summary, next steps, and schedule

# Project Overview and Context

Purpose: deliver a lightweight password vault that generates strong credentials, stores them locally, and keeps usability high for classroom demos.

Problem statement: classmates currently juggle insecure spreadsheets and repeated passwords, risking exposure and complicating onboarding.

High-level goals: frictionless generator + vault workflow, persistent browser storage, accessibility-friendly UI, and clear guidance for safe usage.

# Progress Since Last Presentation

Completed: implemented tabbed interface with generator, vault, and settings panels linked via accessible ARIA markup.

Completed: wired password generation, storage (localStorage), entry editing/deletion, and new messaging reminding users to autofill from the vault.

Completed: added dark-theme toggle, vault carousel indicators, extensive inline documentation, and contextual tooltips.

Current status: feature-complete alpha ready for polish, with outstanding items limited to styling refinements and export options.

# Roadmap & Upcoming Tasks

Finalize responsive testing across tablet and mobile breakpoints; tighten spacing in the vault list for smaller widths.

Layer in optional password strength meter and duplicate-detection logic to enhance guidance.

Record usability walkthrough for final presentation and prepare deployment instructions.

Final presentation (next update) will include a live demo, QA summary, and readiness checklist.

# Challenges and Risks

Clipboard API variability across browsers required defensive fallbacks; mitigated with legacy execCommand path and user messaging.

localStorage quotas and privacy settings can purge entries; mitigated by emphasizing local-only scope and documenting backup reminders.

Time risk: balancing course workload with UI polish; mitigated via prioritized backlog and daily check-ins leading to incremental commits.

# Summary and Conclusion

The Password Vault project now offers a guided generator-to-vault flow, persistent storage, and clear UX cues for safe credential handling.

Remaining work is focused on QA, refinements, and storytelling for the final presentation.

Next update: Final presentation on December 5, 2025 at 10:00 AM; expect final demo, documentation package, and launch recommendations.